Project status Report

Project Summary

| Report date | Team Name: | Prepared for: |
| --- | --- | --- |
| 1/23/2026 | ROS2 | Starting work on ASTRO |

Status Summary/Completed Activities

- Met with advisor

- Brainstormed concrete project ideas

- Finalized team name

- Tracking repo on GitHub

Activities in Progress

| task | % Done | Due date | Person Responsible | notes |
| --- | --- | --- | --- | --- |
| Create diagram mapping out project | 25% | 1/30/2026 | Cannon | Based on drawing from advisor |
| Set-up dev env | 10% | 1/29/2026 | Caleb | Push to repo |

Activities Planned for Next Week

| Task | Person REsponsible | notes |  |  |
| --- | --- | --- | --- | --- |
| Set-up CI/CD | Dylan | Add branches and actions to GitHub |  |  |
| Migrate dev env | Caleb | Push to GitHub |  |  |
| Finish Diagram | Cannon | Establish our project diagram |  |  |

Risk and issue history

| issue | Mitigation Plan |  |
| --- | --- | --- |
| Project Scope | We decided to start small and expand the scope of the project as we reach certain milestones. |  |
| Plan | We developed a simple framework for the project with our advisor. |  |

Did your team meet with your faculty advisor this week? Yes/No.  Yes

NExt Scheduled Meeting with your advisoR: 1/20/2026

*At the end of each week email form to advisor and turn in on Canvas.